**STATEMENT OF WORK OUTLINE**

**Team: ShadedMariposaIT**

1. **Scope of the Project.**

This project will consist of Turning a Raspberry Pi into a Media Center.

**2. Description:**

In this project, we will use OSMC application which is a free and open-source media center built for the people, by the people **( definition provided by osmc.tv)** to create a media center using a Raspberry Pi.

**3. List of Required Equipment and Software:**

* + Raspberry Pi.
  + OSMC software.
  + Optional Peripheral devices: Keyboard, Mouse, Remote or game console.

**4. Strategic Plan**

The team will install OSMC on a Raspberry Pi and perform the necessary configurations.

**5. Tentative Schedule**

* 03/10/2024 Brainstorming on Several Project ideas.
* 03/11/2024 Decided on Using the Pi as a Media Center.
* 03/13/2024 Submit Statement of Work to the Professor.
* 03/14/2024 Download OSMC on the SD card and configure the application.
* 03/15/2024 Test the application and add services.
* 03/16/2024 Debug or finetune the application and services.
* 03/20/2024 Project Demonstration

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | ***Team: ShadedMariposaIT*** |  |  |  |
|  |  |  |  |  |
| Name: | Rosa Hulbert |  | Name: |  |
| Signature: | Rosa Mistica Hulbert |  | Signature |  |
| Date: | 03/13/2024 |  | Date: |  |