**STATEMENT OF WORK OUTLINE**

**Team: ShadedMariposaIT**

1. **Scope of the Project.**

This project will consist of Turning a Raspberry Pi into a Media Center.

1. **Description:**

In this project, we will use OSMC application which is a free and open-source media center built for the people, by the people **( definition provided by osmc.tv)** to create a media center using a Raspberry Pi.

1. **List of Required Equipment and Software:**
   * Raspberry Pi.
   * OSMC software.
   * Optional Peripheral devices: Keyboard, Mouse, Remote or game console.
2. **Strategic Plan**

The team will install OSMC on a Raspberry Pi and perform the necessary configurations.

1. **Tentative Schedule** 
   * 03/10/2024 Brainstorming on Several Project ideas.
   * 03/11/2024 Decided on Using the Pi as a Media Center.
   * 03/13/2024 Submit Statement of Work to the Professor.
   * 03/14/2024 Download OSMC on the SD card and configure the application.
   * 03/15/2024 Test the application and add services.
   * 03/16/2024 Debug or finetune the application and services.  03/20/2024 Project Demonstration

***Team: ShadedMariposaIT***

Name: Rosa Hulbert Name:

Signature: Rosa Mistica Hulbert Signature

Date: 03/13/2024 Date: